## Slide 1: Weekly Follow up

## Slide 2: 05/08/2015
Email para verificar as licenças de SW de desenvolvimento;
Rascunho da arquitectura do SW;

## Slide 3: 12/08/2015
Initial implementation of the serial port read/write;
Get final libraries/software for the licensing check:
      Serial COM port (RS232) emulator for testing;
      Java XML parser;
      Java XML processor.

## Slide 4: 19/08/2015
SOAP implementation;
Workstation for software testing;

## Slide 5: 26/08/2015
Understanding how the sample code works;
Implementation of the Serial interface;
“Hello world” testing;
Testing serial board (physical).

## Slide 6: 02/09/2015
Continuation of the previous week's topics.

## Slide 7: 09/09/2015
Diferença controlador/intersecção;
  Reunião com o Thomas Gerner, Markus Senninger;
Arquitectura do software;
        Necessidade de inputs para o controlador.
Datatype;

## Slide 8: 17/09/2015
Verificar placas alternativas com o objectivo de possibilitar uma ligação por IP;
Vantagens/Desvantagens do sistema de gestão de projectos BOSS – Office.

## Slide 9: 23/09/2015
Apresentação do BOSS – Office;
Desenvolvimento do Pantera Negra, próximos passos.

## Slide 10: 30/09/2015
The specifications document is already started, using the example that Afonso gave me.
We are waiting for the reply from a meeting to discuss the modem.
After the call Monday we know that the serial board is compatible with both the modem (has a serial connection) and the APN network (only the modem needs to support it).
The testing server will be ready on the 19th (as per Daniel's information). Email sent to Daniel.
We need to ask for a quotation for the APN network:
        1GB/month per SIM card;
        Speed isn't relevant.
VM needs to find a way for to enable the board to do hard resets of the modem (probably by being the modem's power source).
About XEO there is nothing new this week. But I'm also helping them with their website.